Name: Thomas Mullins

Keep notes on the tasks you worked on for Project 5. This worksheet will be used to assess your teamwork and individual contributions to the project. It will be used to help give credit for tasks for which there may not be direct evidence in the code, for example, helping others, research, troubleshooting.

Rename this file so your own name is in the file name.

Each team member should keep their own document in their team’s GitHub repository. Create a directory for everyone’s documents.

Make notes for each week.

|  |
| --- |
| **Week beginning Monday November 9th**   * Deployed app to GCP * Worked with Kathryn to fix bug in her ticketmaster file * Worked with Filmon to start the goodbye message issue |
| **Week beginning Monday November 16th**   * Started work with Boris on save photo issue * Worked with Kathryn on ticketmaster debugging |
| **Week beginning Monday November 23rd**   * Research on how to implement pagination * Implemented pagination and tests for the same * Reviewed and merged Kathryn’s ticketmaster code * Troubleshooted issues with cron.yaml and 502 bad gateway error on GCP * Worked with Filmon to complete goodbye message issue * Started research for saving ratings to shows user creates notes for |
| **Week beginning Monday November 30th**   * Deployed live site with new merges * Completed system sequence diagram with Hugh * Adjusted merge conflict master * Fixed bug that when user made a post it populated multiple times. * Built method to get top three shows with the most notes for Boris’ issue. Tricky, but kind of fun to figure out in the end. * Reviewed and merged tweets |
| **Week beginning Monday December 7th**   * Finished? top 5 page with Boris * Worked with Kathryn to solve some test issues that popped up. * Performed UX testing * Reviewed and merged add user info * Updated readme.md file * Reviewed changes to Ahmed’s profile page updates. * Assembled sequence diagrams, UX reports, and time sheets into repository * Rating feature tested, merged, and deployed |
| **Week beginning Monday December 14th**   * Worked thorough deployment issues involving migrations and addition of new features. * Successfully pushed GCP credentials to git. Issue was addressed and resolved. * Worked with Hugh for final clean-up of unneeded imports, whitespace, commented out code, and unused variables. * Everything turned in! |